# Roadmap for AI-Powered Chatbot

# (8-Day Plan)

Project Title: AI Chatbot Assistant

Tech Stack: IBM Watson Assistant, Python (Flask), JavaScript, HTML, CSS, IBM Cloud

Project Goal
Build an AI-powered chatbot designed to assist end users within a domain of your choice (e.g., Gaming, Health & Fitness, Career Guidance). The chatbot will answer user queries, offer personalized recommendations, and deliver domain-specific insights to enhance the overall user experience.

8-Day Implementation Plan

| Day | Tasks | Tools & Tech |
| --- | --- | --- |
| Day 1 | Project Setup & Planning - Define scope & chatbot features - Set up GitHub repo & project structure - Configure IBM Cloud services | GitHub, IBM Cloud, Trello |
| Day 2 | Design Chatbot Workflow - Define intents & responses | IBM Watson Assistant, JSON |
| Day 3 | Develop Backend (Flask/FastAPI) - Set up API endpoints for chatbot queries - Connect chatbot to Watson Assistant. | Python, Flask, IBM Cloud Functions |
| Day 4 & 5 | Develop Frontend Webpage - Embed chatbot on website- Implement frontend-backend communication. | HTML, CSS, Javascript |
| Day 6 | Enhance AI Features - Integrate IBM Watson NLP for analysis of user inputs | IBM Watson NLP, Flask |
| Day 7 | Testing & Debugging - Test chatbot interactions & refine responses - Fix bugs & optimize performance | IBM Watson Assistant |
| Day 8 | Final Deployment & Presentation - Document project, prepare presentation & record a demo | IBM Cloud, Markdown |